CRASH LENS

Data Pipeline Implementation Plan

R2 Storage to Front-End Connection

Complete Fix Guide for Claude Code

February 2026

Version 1.0

# 1. Problem Statement

The GitHub repository front-end is failing to load crash data from Cloudflare R2 storage. The local development copy (connected folder) works correctly, but when Claude Code runs the GitHub repo, the R2 URL resolution chain breaks and data never reaches the browser.

## 1.1 Current Architecture (Working)

The app uses a three-layer URL resolution system to fetch CSV files from R2 cloud storage:

| Layer | Function | Purpose |
| --- | --- | --- |
| 1 | getDataFilePath() | Builds R2 key: colorado/douglas/county_roads.csv |
| 2 | resolveDataUrl() | Converts path to full R2 URL using manifest |
| 3 | fetch() | Browser HTTP request to R2 CDN endpoint |

## 1.2 Known Failure Points

Based on code analysis, there are several places where this chain can break:

| # | Failure Point | What Breaks | Symptom |
| --- | --- | --- | --- |
| A | r2-manifest.json not found | loadR2Manifest() fetch returns 404 | Falls back to local paths that do not exist |
| B | Manifest path mismatch | fetch('../data/r2-manifest.json') wrong relative path from app/ | r2State.manifest stays null |
| C | r2BaseUrl empty or missing | resolveDataUrl() skips all 3 strategies | Returns raw local path, fetch 404 |
| D | CORS blocked on R2 | Browser blocks cross-origin fetch | Network error, no data loaded |
| E | getDataFilePath() returns legacy path | Returns data/CDOT/... instead of R2-native path | resolveDataUrl() cannot match |
| F | Config load order race | autoLoadCrashData() fires before loadR2Manifest() completes | Data fetch uses local paths |

# 2. Complete File Map

Every file Claude Code needs to touch, organized by function. All paths are relative to the repository root.

## 2.1 R2 Connection Files (Primary Fix Targets)

| File Path | Lines | Contains |
| --- | --- | --- |
| app/index.html | 21945-21949 | r2State object initialization |
| app/index.html | 21957-21982 | loadR2Manifest() function |
| app/index.html | 21998-22091 | resolveDataUrl() - 3-strategy URL resolver |
| app/index.html | 22816-22857 | getDataFilePath() - R2 key builder |
| app/index.html | 22741-22770 | getActiveRoadTypeSuffix() - filename mapper |
| app/index.html | 21751-21873 | AggregateLoader with _resolveR2Url() |
| app/index.html | 81960-81976 | Startup sequence (load order) |
| data/r2-manifest.json | Full file | R2 base URL + file registry + local path mapping |
| config.json | 3353-3376 | State r2Prefix values and data source config |

## 2.2 State/County Selection Files

| File Path | Lines | Contains |
| --- | --- | --- |
| app/index.html | 22888-22971 | populateStateDropdown() - all 50 states |
| app/index.html | 23261-23354 | populateJurisdictionDropdown() - county selector |
| app/index.html | 22400-22440 | getMinimalFallbackConfig() - safety net config |
| states/state_adapter.js | Full file (45KB) | Multi-state detection and CSV normalization |
| states/fips_database.js | Full file (25KB) | FIPS codes for all 50 states + DC |
| states/us_counties_db.js | Full file (421KB) | Every US county with metadata |
| states/colorado/config.json | Full file | CO column mapping, jurisdictions, road systems |
| states/colorado/hierarchy.json | Full file | CO regions, MPOs, all 64 counties |

## 2.3 Data Fetch and Processing Files

| File Path | Lines | Contains |
| --- | --- | --- |
| app/index.html | 32390-32670 | autoLoadCrashData() - main fetch + parse |
| app/index.html | 22281-22340 | fetchWithTimeout() and fetchWithRetry() |
| app/index.html | 21899-21934 | APP_PATHS object - base path definitions |
| data/CDOT/config.json | Full file (410 lines) | CDOT column mapping and processing rules |
| tests/test_r2_integration.js | Full file | 48+ test cases for R2 resolution |

# 3. R2 Storage Details

## 3.1 Production R2 Endpoint

| Setting | Value |
| --- | --- |
| R2 Public URL | https://pub-3334b656e3c74ea28eb4165b32499843.r2.dev |
| Bucket Name | crash-lens-data |
| CORS Policy | AllowedOrigins: [*], Methods: [GET, HEAD] |
| Manifest File | data/r2-manifest.json (version 3) |

## 3.2 R2 Folder Structure

This is the exact folder layout inside the R2 bucket. Every state follows this pattern:

crash-lens-data/

_national/                          # Federal-level data

state_comparison.json

dot_roads.csv | non_dot_roads.csv | statewide_all_roads.csv

{state}/                            # e.g., colorado/, virginia/

_statewide/aggregates.json        # State rollup stats

_state/                           # State-tier road data

dot_roads.csv | non_dot_roads.csv | statewide_all_roads.csv

_region/{regionId}/               # Region-tier data

aggregates.json | dot_roads.csv | all_roads.csv

_mpo/{mpoId}/                     # MPO-tier data

aggregates.json | dot_roads.csv | all_roads.csv

{county}/                         # e.g., douglas/, henrico/

county_roads.csv                # Road type 1: County only

no_interstate.csv               # Road type 2: No interstate

all_roads.csv                   # Road type 3: All roads

standardized.csv                # Full standardized dataset

forecasts_county_roads.json     # Forecast data

## 3.3 Road Type Mapping (3 Types)

The user selects one of three radio buttons. The filename depends on the view tier:

| Radio Button | Filter Value | County-Level File | State-Level File |
| --- | --- | --- | --- |
| County Roads Only | countyOnly | county_roads.csv | dot_roads.csv |
| No Interstate | countyPlusVDOT | no_interstate.csv | non_dot_roads.csv |
| All Roads | allRoads | all_roads.csv | statewide_all_roads.csv |

# 4. Complete Data Flow (End-to-End)

This is the exact execution sequence from page load to data render. Claude Code must ensure every step completes successfully.

## 4.1 Startup Sequence (app/index.html ~line 81960)

- validateAppPaths() runs to detect broken file references

- loadR2Manifest() fetches ../data/r2-manifest.json and populates r2State.manifest

- loadAppConfig() loads config.json with state r2Prefix values

- loadAppSettings() loads saved jurisdiction/filter preferences

- populateStateDropdown() fills the state selector (50 states + DC)

- populateJurisdictionDropdown() fills the county selector for the active state

- window.load event fires autoLoadCrashData() after 3 second delay

## 4.2 Data Fetch Chain (autoLoadCrashData)

- Check IndexedDB cache. If cache hit and valid, use cached data and stop.

- Call getDataFilePath() which reads the current tier, state r2Prefix, jurisdiction ID, and road type suffix to build an R2 key like: colorado/douglas/county_roads.csv

- Call resolveDataUrl(path) which applies 3 strategies in order:

- Strategy 1: Exact match in r2State.manifest.localPathMapping

- Strategy 2: Dynamic construction from state r2Prefix + parsed filename

- Strategy 3: R2-native path detection (pass-through to R2 base URL)

- Fallback: Return original local path unchanged

- fetch() the resolved URL. If it fails, build a fallback path using APP_PATHS.getFallbackData() and try again.

- Parse CSV with PapaParse (chunked, header: true). On first chunk, call StateAdapter.detect(headers) to identify the state format.

- Normalize each row with StateAdapter.normalizeRow(). Cache final data in IndexedDB.

# 5. Implementation Tasks for Claude Code

These are the exact fixes to apply, in order. Each task includes the file, the function, and what to change.

## Task 1: Verify r2-manifest.json Exists and Is Valid

File: data/r2-manifest.json

Priority: CRITICAL

Check that the manifest file exists at data/r2-manifest.json in the GitHub repo. It must contain:

- r2BaseUrl set to: https://pub-3334b656e3c74ea28eb4165b32499843.r2.dev

- localPathMapping object with at least the Douglas County and Henrico entries

- files object with file metadata (size, md5, uploaded timestamp)

- version field set to 3

If the manifest is missing or empty, create it with the exact contents from the working copy. This is the single most likely cause of the R2 connection failure.

## Task 2: Fix loadR2Manifest() Fetch Path

File: app/index.html  |  Lines: 21957-21982

Priority: CRITICAL

The function fetches from ../data/r2-manifest.json which is a relative path from app/index.html. This works when the app is served from the app/ directory, but breaks if:

- The app is served from root (/) instead of app/ - the path becomes invalid

- GitHub Pages or a different hosting structure changes the relative path

- The server rewrites paths differently than expected

Fix: Add a robust path resolution with multiple fallbacks:

const manifestPaths = ['../data/r2-manifest.json', './data/r2-manifest.json',

'data/r2-manifest.json', '/data/r2-manifest.json'];

for (const path of manifestPaths) {

try { const resp = await fetch(path);

if (resp.ok) { /* parse and set r2State.manifest */ break; }

} catch (e) { continue; }

}

## Task 3: Ensure Startup Load Order Is Correct

File: app/index.html  |  Lines: 81960-81976

Priority: CRITICAL

The startup sequence MUST be: loadR2Manifest() THEN loadAppConfig() THEN autoLoadCrashData(). If the manifest has not finished loading before data fetch begins, resolveDataUrl() will return local paths instead of R2 URLs.

Verify this exact order in the DOMContentLoaded or init function:

- await loadR2Manifest()  // Must complete first

- await loadAppConfig()   // May trigger state selection

- await loadAppSettings() // Loads saved preferences

- populateStateDropdown() and populateJurisdictionDropdown()

- autoLoadCrashData() only after all above are resolved

The existing code already has awaits, but check that no other code path calls autoLoadCrashData() before the manifest is ready. The window.load listener at line 21883 fires autoLoadCrashData() with a 3-second setTimeout - this could race with the startup sequence.

## Task 4: Add Diagnostic Logging to resolveDataUrl()

File: app/index.html  |  Lines: 21998-22091

Priority: HIGH

Add console logging at the entry point of resolveDataUrl() to trace exactly what happens:

console.log('[R2-DEBUG] resolveDataUrl called with:', localPath);

console.log('[R2-DEBUG] r2State.manifest loaded:', !!r2State.manifest);

console.log('[R2-DEBUG] r2BaseUrl:', r2State.manifest?.r2BaseUrl);

console.log('[R2-DEBUG] localPathMapping keys:',

Object.keys(r2State.manifest?.localPathMapping || {}).length);

Also add logging at the entry of getDataFilePath():

console.log('[R2-DEBUG] getDataFilePath: tier=', tier,

'stateKey=', stateKey, 'r2Prefix=', r2Prefix, 'roadType=', roadType);

## Task 5: Validate config.json State Entries Have r2Prefix

File: config.json  |  Lines: 3353-3376

Priority: HIGH

Every state entry in config.json must have an r2Prefix field. This is what getDataFilePath() uses to build the R2 folder path. Verify:

"colorado": { "fips": "08", "r2Prefix": "colorado", ... }

"virginia": { "fips": "51", "r2Prefix": "virginia", ... }

If r2Prefix is missing, getDataFilePath() falls back to the stateKey, which may not match the R2 folder name. Ensure every state that has data in R2 has the correct r2Prefix.

## Task 6: Fix getDataFilePath() for All Tiers

File: app/index.html  |  Lines: 22816-22857

Priority: HIGH

This function must return R2-native paths (not legacy local paths). Verify the output format for each tier:

| Tier | Expected Output | Example |
| --- | --- | --- |
| federal | _national/{roadType}.csv | _national/dot_roads.csv |
| state | {r2Prefix}/_state/{roadType}.csv | colorado/_state/statewide_all_roads.csv |
| region | {r2Prefix}/_region/{id}/{roadType}.csv | colorado/_region/region_1/all_roads.csv |
| mpo | {r2Prefix}/_mpo/{id}/{roadType}.csv | colorado/_mpo/drcog/dot_roads.csv |
| county | {r2Prefix}/{jurisdiction}/{roadType}.csv | colorado/douglas/county_roads.csv |

The function must NOT return paths starting with data/ or ../data/. If it does, resolveDataUrl() has to do extra work with Strategy 2 (dynamic construction), which is fragile. Ensure getDataFilePath() always returns clean R2-native paths.

## Task 7: Ensure resolveDataUrl() Strategy 3 Works for R2-Native Paths

File: app/index.html  |  Lines: 22070-22091

Priority: HIGH

When getDataFilePath() returns an R2-native path like colorado/douglas/county_roads.csv, Strategy 3 in resolveDataUrl() must detect it and prepend the R2 base URL. The detection logic is:

const isR2NativePath = !normalizedPath.startsWith('data/')

&& normalizedPath.includes('/')

&& (normalizedPath.endsWith('.csv') || normalizedPath.endsWith('.json')

|| normalizedPath.endsWith('.csv.gz'));

Verify this detection correctly matches all path patterns from getDataFilePath(). The resulting URL should be:

https://pub-3334b656e3c74ea28eb4165b32499843.r2.dev/colorado/douglas/county_roads.csv

## Task 8: Verify AggregateLoader Uses R2 URLs

File: app/index.html  |  Lines: 21751-21873

Priority: MEDIUM

The AggregateLoader has its own _resolveR2Url() function that checks three sources in order:

- r2State.manifest.r2BaseUrl (should be set after loadR2Manifest)

- appConfig.r2.publicUrl (secondary fallback from config.json)

- ../data (local fallback - means R2 is not connected)

If aggregate data is not loading (statewide stats, county summaries), check that the AggregateLoader is reaching option 1. Add logging:

console.log('[AggregateLoader] _resolveR2Url base:', r2Base, 'for path:', path);

## Task 9: Add R2 Connection Health Check

File: app/index.html  |  New function

Priority: MEDIUM

Add a diagnostic function that can be called from the browser console to verify the entire R2 pipeline:

async function diagR2Connection() {

console.group('[R2 Diagnostics]');

console.log('1. r2State.loaded:', r2State.loaded);

console.log('2. r2State.error:', r2State.error);

console.log('3. Manifest present:', !!r2State.manifest);

console.log('4. r2BaseUrl:', r2State.manifest?.r2BaseUrl);

console.log('5. Files count:',

Object.keys(r2State.manifest?.files || {}).length);

console.log('6. LocalPathMapping count:',

Object.keys(r2State.manifest?.localPathMapping || {}).length);

// Test actual fetch to R2

const testPath = 'colorado/douglas/county_roads.csv';

const testUrl = resolveDataUrl(testPath);

console.log('7. Test resolve:', testPath, '->', testUrl);

try {

const resp = await fetch(testUrl, { method: 'HEAD' });

console.log('8. HEAD response:', resp.status, resp.statusText);

} catch (e) { console.error('8. Fetch failed:', e.message); }

console.groupEnd();

}

## Task 10: Update the Fallback Config with R2 Support

File: app/index.html  |  Lines: 22400-22440

Priority: LOW

The getMinimalFallbackConfig() should include an r2 block as a last-resort fallback:

"r2": {

"publicUrl": "https://pub-3334b656e3c74ea28eb4165b32499843.r2.dev"

}

This ensures AggregateLoader._resolveR2Url() has a fallback URL even if the manifest fails to load.

# 6. Verification Checklist

After applying fixes, Claude Code should run these checks in order:

## 6.1 Unit Tests

- Run tests/test_r2_integration.js - all 48+ tests must pass

- Verify resolveDataUrl() returns R2 URLs (not local paths) for all county paths

- Verify getDataFilePath() output for each tier (federal, state, region, mpo, county)

## 6.2 Integration Tests

- Open app/index.html in browser and open DevTools Console

- Run diagR2Connection() in console - all 8 checks should pass

- Select Colorado > Douglas County > County Roads Only

- Verify Network tab shows request to: https://pub-3334b656e3c74ea28eb4165b32499843.r2.dev/colorado/douglas/county_roads.csv

- Verify response is 200 OK with CSV content (not 404 or CORS error)

- Switch road type to All Roads - verify new request to /all_roads.csv

- Switch state to Virginia > Henrico - verify /virginia/henrico/ path

## 6.3 Console Error Check

There should be ZERO errors matching these patterns:

- [R2] Manifest not found

- [R2] No mapping found for:

- Failed to fetch / net::ERR_

- CORS / Access-Control-Allow-Origin

- 404 Not Found on any R2 URL

# 7. Quick Reference: Fix Priority Order

| # | Priority | Task | File | Impact |
| --- | --- | --- | --- | --- |
| 1 | CRITICAL | Verify r2-manifest.json exists with correct r2BaseUrl | data/ | Blocks all R2 |
| 2 | CRITICAL | Fix loadR2Manifest() fetch path with fallbacks | index.html | Blocks all R2 |
| 3 | CRITICAL | Ensure correct startup load order | index.html | Race condition |
| 4 | HIGH | Add diagnostic logging to resolveDataUrl() | index.html | Debugging |
| 5 | HIGH | Validate r2Prefix in config.json states | config.json | Wrong paths |
| 6 | HIGH | Verify getDataFilePath() returns R2-native paths | index.html | Wrong paths |
| 7 | HIGH | Verify Strategy 3 R2-native detection | index.html | URL mismatch |
| 8 | MEDIUM | Verify AggregateLoader uses R2 URLs | index.html | Aggregate data |
| 9 | MEDIUM | Add diagR2Connection() health check | index.html | Diagnostic |
| 10 | LOW | Add r2.publicUrl to fallback config | index.html | Safety net |

End of Implementation Plan

Crash Lens — Data Pipeline for R2 to Front-End Connection